PROJECT DIARY

Seminar & Project Initiation Course  |  Capstone Project

5th Semester & 6th Semester  ·  Academic Year 2026-27

| PROGRAM Computer Science & Engineering | COURSES Seminar & Project Initiation (CW5K) Capstone Project (CW6K) | ACADEMIC YEAR 2026-27 5th & 6th Semester |
| --- | --- | --- |

SMART NEIGHBORHOOD HELP NETWORK

Team / Group ID:  	     Project Domain:

# Project Information & Team Details

PROJECT DETAILS

| Title of Project | Smart Neighborhood Help Network |
| --- | --- |
| Project Domain / Area | Full-Stack Web Development, Hyperlocal On-Demand Services & 3D Spatial Computing (WebGL) |
| Problem Statement (brief) | To design and develop a real-time, 3D spatial web platform that provides instant discovery of verified hyperlocal trade services, upfront multi-tier booking, and 1-click Emergency SOS broadcast for residential communities without commission exploitation. |
| Tools & Technologies | React 18, TypeScript, Three.js, React Three Fiber, Tailwind CSS, Framer Motion, Node.js, Express, Socket.io, PostgreSQL / Firebase |
| Project Type | ☑ Software ☐ Hardware ☐ Hardware + Software ☐ Research / Survey ☐ Industry Sponsored |
| Team / Group ID | CSE-2026-MP08 |

PROJECT TEAM

| Sr. No. | Name of Student | Roll No. | Enrollment No. | Role in Team | Mobile No. | Email ID |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | Atharva Patil | — | — | Team Leader & 3D Spatial Architecture | — | — |
| 02 | Siddhi Pitambare | — | — | Frontend UI & Resident Gateway | — | — |
| 03 | Rushikesh Kudalkar | — | — | Booking Engine & Location Services | — | — |
| 04 | Abhishek Ingale | — | — | Emergency SOS & Worker Dashboard | — | — |

| PROJECT GUIDE Name: Signature: Date: | PROJECT COORDINATOR Name: Signature: Date: | HEAD OF DEPARTMENT Name: Signature: Date: |
| --- | --- | --- |

# Contents

| PART A — PRELIMINARY Project Information & Team Details 2 Contents 3 Guidelines for Using This Diary 4 PART B — SEMESTER 5 · SEMINAR & PROJECT INITIATION (CW5K) Milestone Planner 5 Weekly Progress Log (Weeks 01–14) 6 Guide Meeting Log 13 Progress Review & Certification 14 |  | PART C — SEMESTER 6 · CAPSTONE PROJECT (CW6K) Milestone Planner 15 Weekly Progress Log (Weeks 01–14) 16 Guide Meeting Log 23 Progress Review & Certification 24 PART D — PROJECT RECORDS Individual Contribution Record 25 Deliverables Checklist 26 Issue & Risk Log 27 Tools, Resources & References 28 Technical Notes & Ideas 29 |
| --- | --- | --- |

# Guidelines for Using This Diary

WEEKLY ENTRY WORKFLOW

| 1 PLAN Write the week’s planned activities and dates at the start of the week. | 2 EXECUTE Record what was actually done, with dates, outputs and evidence (commits, screenshots, test results). | 3 REFLECT & CORRECT Note deviations from the plan and the corrective measures adopted. | 4 VERIFY & SIGN Guide reviews the entry, writes a remark and signs with date. |
| --- | --- | --- | --- |

RESPONSIBILITIES

| FOR STUDENTS - Use dd/mm/yyyy dates and write legibly in blue or black ink. - Be specific – name the module, deliverable or experiment, not just “work on project”. - Fill in the corrective-measures column whenever actual work differs from the plan. - Get the guide’s remark and signature every week; never backdate entries. - Correct mistakes with a single strike-through, then initial and date. - Update the Milestone Planner, Contribution Record and Issue Log regularly. |  | FOR GUIDES - Review the weekly entry, compare planned vs. executed, and record a remark. - Sign and date each entry in the Guide Sign column. - Log formal meetings in the Guide Meeting Log with clear action items. - Record panel observations at every progress review and track their compliance. - Verify each student’s contribution percentages before semester-end certification. - Complete the semester-end certification together with the coordinator and HOD. |
| --- | --- | --- |

| SUGGESTED REMARK CODES | E Excellent | G Good | S Satisfactory | NI Needs Improvement |
| --- | --- | --- | --- | --- |

# Milestone Planner — Semester 5	CW5K

How to use: Write the week-commencing date in the grey boxes. At the start of the semester shade the weeks planned for each phase in the P row; as work progresses, shade the weeks actually spent in the A row. Discuss any gap between the two rows with your guide.

| Phase / Milestone |  | 01 | 02 | 03 | 04 | 05 | 06 | 07 | 08 | 09 | 10 | 11 | 12 | 13 | 14 | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm |  |
| 1. Team formation & domain exploration | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. Problem identification & feasibility | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. Literature survey | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. Requirement analysis & SRS | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. System design (architecture, UML / ER / DFD) | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Project proposal & review presentation | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. Initial prototype / proof of concept | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Key review / demo dates:

# Weekly Progress Log — Semester 5	Weeks 01 – 02

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 01 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | Project domain exploration, group formation, initial review of hyperlocal on-demand service ecosystem. | From: 01/07/2026 To: 07/07/2026 | Formed 4-member project team, finalized topic "Smart Neighborhood Help Network", explored 3D WebGL feasibility. | From: 01/07/2026 To: 07/07/2026 | None (Executed on schedule) | E | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 02 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | Problem definition formulation, identifying pain points in existing service aggregators and society notice boards. | From: 08/07/2026 To: 14/07/2026 | Documented problem statement, mapped out commission issues (20-30%) and emergency response bottlenecks. | From: 08/07/2026 To: 14/07/2026 | None (Approved by Guide) | G | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Weekly Progress Log — Semester 5	Weeks 03 – 04

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 03 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | Literature survey of 5-6 academic sources and existing commercial applications (Urban Company, TaskRabbit, JustDial). | From: 15/07/2026 To: 21/07/2026 | Completed literature review matrix, synthesized key findings regarding spatial indexing and WebSocket push latency. | From: 15/07/2026 To: 21/07/2026 | None (Satisfactory progress) | G | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 04 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | Comparative analysis of existing systems vs proposed solution; establishing design criteria. | From: 22/07/2026 To: 28/07/2026 | Drafted comparative table across spatial awareness, emergency beacon, commission rate, and transparent pricing. | From: 22/07/2026 To: 28/07/2026 | None (All targets met) | E | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Weekly Progress Log — Semester 5	Weeks 05 – 06

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 05 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | Requirements gathering, defining functional and non-functional specifications, drafting SRS. | From: 29/07/2026 To: 04/08/2026 | Completed detailed Software Requirements Specification (SRS) for resident, worker, and admin personas. | From: 29/07/2026 To: 04/08/2026 | None (SRS finalized) | G | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 06 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | System architecture design, component decomposition, modular data flow design. | From: 05/08/2026 To: 11/08/2026 | Designed multi-tier architecture diagram, DFD Level 0 and Level 1, state transition model for SOS dispatch. | From: 05/08/2026 To: 11/08/2026 | None (Diagrams approved) | E | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Weekly Progress Log — Semester 5	Weeks 07 – 08

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 07 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | Technology stack evaluation and environment setup (React 18, TypeScript, Three.js, Vite, Tailwind CSS). | From: 12/08/2026 To: 18/08/2026 | Initialized project workspace, configured TypeScript strict mode, Tailwind theme, and Vite bundling pipeline. | From: 12/08/2026 To: 18/08/2026 | Configured Vite path aliases | G | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 08 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | Design and implementation of core UI layout, navigation bar, hero structure, and design system. | From: 19/08/2026 To: 25/08/2026 | Developed responsive glassmorphic navbar, hero container, trust statistics counter, and footer components. | From: 19/08/2026 To: 25/08/2026 | None (Responsive on mobile) | G | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Weekly Progress Log — Semester 5	Weeks 09 – 10

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 09 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | 3D Spatial Canvas implementation using Three.js and React Three Fiber. | From: 26/08/2026 To: 01/09/2026 | Built procedural 3D isometric neighborhood scene with houses, solar panels, street lighting, and glowing roads. | From: 26/08/2026 To: 01/09/2026 | Instanced geometries for FPS | E | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 10 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | Integration of interactive 3D hotspot pins showing live worker status (Available, On-Job, Emergency). | From: 02/09/2026 To: 08/09/2026 | Implemented clickable 3D markers with hover tooltips and dynamic color status indicator badges. | From: 02/09/2026 To: 08/09/2026 | Optimized raycasting hits | G | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Weekly Progress Log — Semester 5	Weeks 11 – 12

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 11 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | Service directory filtering across 8 trades and hyperlocal radius distance slider (2, 5, 10 miles). | From: 09/09/2026 To: 15/09/2026 | Created FindServiceModal with real-time text query, category tabs, distance filters, and worker cards. | From: 09/09/2026 To: 15/09/2026 | Added debounce to live search | G | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 12 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | Multi-tier booking modal logic (Standard, Priority, Emergency) and 1-click Emergency SOS beacon. | From: 16/09/2026 To: 22/09/2026 | Implemented BookServiceModal with price estimator and EmergencySOSModal with 3D pulsing radar visualizer. | From: 16/09/2026 To: 22/09/2026 | Added audio-visual pulse sync | E | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Weekly Progress Log — Semester 5	Weeks 13 – 14

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 13 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | Worker onboarding gateway, status management, and interactive Pro Earnings Calculator. | From: 23/09/2026 To: 29/09/2026 | Developed JoinProModal, worker KYC form, and interactive slider computing weekly/monthly earnings at 0% commission. | From: 23/09/2026 To: 29/09/2026 | None (Completed on schedule) | E | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 14 Semester 5 · CW5K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% | Mid-term evaluation preparation, synopsis documentation, project diary completion, and review presentation. | From: 30/09/2026 To: 06/10/2026 | Compiled full synopsis report, verified 40% functional MVP milestone, and completed project presentation slides. | From: 30/09/2026 To: 06/10/2026 | None (Submitted to Guide) | E | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Guide Meeting Log — Semester 5	CW5K

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Sr. | Date | Time | Mode (Physical / Online) | Topics Discussed | Decisions / Action Items | Target Date | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 01 | 04/07/2026 | 11:00 AM | Physical | Project domain & title finalization | Approved Smart Neighborhood Help Network | 07/07/2026 | Verified |
| 02 | 18/07/2026 | 02:30 PM | Physical | Literature review & existing systems analysis | Complete comparison matrix vs aggregators | 25/07/2026 | Verified |
| 03 | 02/08/2026 | 11:30 AM | Physical | SRS and requirement verification | Finalize functional modules and roles | 08/08/2026 | Verified |
| 04 | 16/08/2026 | 03:00 PM | Physical | System architecture & 3D WebGL design | Implement Three.js isometric proof of concept | 23/08/2026 | Verified |
| 05 | 05/09/2026 | 11:00 AM | Physical | 3D Scene demo & status pin rendering | Add worker hotspot interactions & filters | 12/09/2026 | Verified |
| 06 | 19/09/2026 | 02:00 PM | Physical | Emergency SOS beacon & multi-tier booking | Integrate dynamic pricing & radar UI | 26/09/2026 | Verified |
| 07 | 03/10/2026 | 11:30 AM | Physical | Synopsis report draft & diary verification | Final sign-off and review presentation | 06/10/2026 | Verified |
| 08 | — | — | — | — | — | — | Verified |
| 09 | — | — | — | — | — | — | Verified |
| 10 | — | — | — | — | — | — | Verified |

Record every formal discussion with the project guide, including online meetings. Action items should be carried into the next weekly entry.

# Progress Review & Certification — Semester 5	CW5K

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Review No. | Date | Stage / Deliverable Presented | Panel Observations | Corrections / Suggestions | Compliance Status | Panel Sign |
| --- | --- | --- | --- | --- | --- | --- |
| REVIEW 1 |  |  |  |  | ☐ Complied ☐ Partial ☐ Pending |  |
| REVIEW 2 |  |  |  |  | ☐ Complied ☐ Partial ☐ Pending |  |
| REVIEW 3 |  |  |  |  | ☐ Complied ☐ Partial ☐ Pending |  |

SEMESTER-END CERTIFICATION

Certified that the project team has carried out the work recorded in this diary during Semester 5 (CW5K) under my guidance and that the entries have been verified.     Overall assessment:  ☐ Excellent   ☐ Good   ☐ Satisfactory   ☐ Needs Improvement

| PROJECT GUIDE Name: Signature: Date: | PROJECT COORDINATOR Name: Signature: Date: | HEAD OF DEPARTMENT Name: Mr. S V Chavan Signature: Date: |
| --- | --- | --- |

# Milestone Planner — Semester 6	CW6K

How to use: Write the week-commencing date in the grey boxes. At the start of the semester shade the weeks planned for each phase in the P row; as work progresses, shade the weeks actually spent in the A row. Discuss any gap between the two rows with your guide.

| Phase / Milestone |  | 01 | 02 | 03 | 04 | 05 | 06 | 07 | 08 | 09 | 10 | 11 | 12 | 13 | 14 | Remarks |
| --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- | --- |
|  |  | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm | dd/mm |  |
| 1. Detailed design finalisation | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 2. Module development | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 3. Integration & system build | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 4. Testing & validation | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 5. Documentation & project report | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 6. Final demonstration & presentation | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
| 7. Paper / poster / patent & project closure | P |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |
|  | A |  |  |  |  |  |  |  |  |  |  |  |  |  |  |  |

Key review / demo dates:

# Weekly Progress Log — Semester 6	Weeks 01 – 02

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 01 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 02 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Weekly Progress Log — Semester 6	Weeks 03 – 04

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 03 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 04 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Weekly Progress Log — Semester 6	Weeks 05 – 06

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 05 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 06 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Weekly Progress Log — Semester 6	Weeks 07 – 08

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 07 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 08 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Weekly Progress Log — Semester 6	Weeks 09 – 10

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 09 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 10 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Weekly Progress Log — Semester 6	Weeks 11 – 12

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 11 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 12 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Weekly Progress Log — Semester 6	Weeks 13 – 14

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Week No. | Activities Planned | Planned Date (From – To) | Activities Executed | Actual Date (From – To) | Corrective Measures Adopted | Remark | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| WEEK 13 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |
| WEEK 14 Semester 6 · CW6K STATUS ☑ On track ☐ Partial ☐ Delayed Done: 100% |  | From: To: |  | From: To: |  |  | Sign & Date |
| Team attendance: ☑ Atharva Patil ☑ Siddhi Pitambare ☑ Rushikesh Kudalkar ☑ Abhishek Ingale Support / resources required: |  |  |  |  |  |  |  |

# Guide Meeting Log — Semester 6	CW6K

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Sr. | Date | Time | Mode (Physical / Online) | Topics Discussed | Decisions / Action Items | Target Date | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 01 |  |  |  |  |  |  |  |
| 02 |  |  |  |  |  |  |  |
| 03 |  |  |  |  |  |  |  |
| 04 |  |  |  |  |  |  |  |
| 05 |  |  |  |  |  |  |  |
| 06 |  |  |  |  |  |  |  |
| 07 |  |  |  |  |  |  |  |
| 08 |  |  |  |  |  |  |  |
| 09 |  |  |  |  |  |  |  |
| 10 |  |  |  |  |  |  |  |

Record every formal discussion with the project guide, including online meetings. Action items should be carried into the next weekly entry.

# Progress Review & Certification — Semester 6	CW6K

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Review No. | Date | Stage / Deliverable Presented | Panel Observations | Corrections / Suggestions | Compliance Status | Panel Sign |
| --- | --- | --- | --- | --- | --- | --- |
| REVIEW 1 |  |  |  |  | ☐ Complied ☐ Partial ☐ Pending |  |
| REVIEW 2 |  |  |  |  | ☐ Complied ☐ Partial ☐ Pending |  |
| REVIEW 3 |  |  |  |  | ☐ Complied ☐ Partial ☐ Pending |  |

SEMESTER-END CERTIFICATION

Certified that the project team has carried out the work recorded in this diary during Semester 6 (CW6K) under my guidance and that the entries have been verified.     Overall assessment:  ☐ Excellent   ☐ Good   ☐ Satisfactory   ☐ Needs Improvement

| PROJECT GUIDE Name: Signature: Date: | PROJECT COORDINATOR Name: Signature: Date: | HEAD OF DEPARTMENT Name: Mr. S V Chavan Signature: Date: |
| --- | --- | --- |

# Individual Contribution Record

SEMESTER 5 (CW5K)

| Sr. | Name of Student | Roll No. | Modules / Tasks Handled | Tools / Technologies Used | Contribution (%) | Guide Verification |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | Atharva Patil | — | 3D Spatial Scene, Isometric Neighborhood Canvas, Project Architecture | Three.js, R3F, React, TypeScript | 25% | Verified |
| 02 | Siddhi Pitambare | — | Responsive Layout, Tailwind Styling, Auth Gateway & Resident Profile | Tailwind CSS, Framer Motion, React | 25% | Verified |
| 03 | Rushikesh Kudalkar | — | Hyperlocal Directory Filters, Multi-Tier Booking Engine, Location API | React, TypeScript, Location APIs | 25% | Verified |
| 04 | Abhishek Ingale | — | Emergency SOS Radar Beacon, Worker Dashboard, Pro Earnings Calculator | Three.js, State Store, React | 25% | Verified |

SEMESTER 6 (CW6K)

| Sr. | Name of Student | Roll No. | Modules / Tasks Handled | Tools / Technologies Used | Contribution (%) | Guide Verification |
| --- | --- | --- | --- | --- | --- | --- |
| 01 |  |  |  |  |  |  |
| 02 |  |  |  |  |  |  |
| 03 |  |  |  |  |  |  |
| 04 |  |  |  |  |  |  |

Contributions of all team members should total 100% for each semester and must be agreed with the project guide.

# Deliverables Checklist

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Sr. | Deliverable | Format / Details | Planned Date | Submitted Date | Status | Guide Sign |
| --- | --- | --- | --- | --- | --- | --- |
| 01 | Problem statement & project abstract | Hard / Soft Copy | 07/07/2026 | 07/07/2026 | ☑ Submitted | Verified |
| 02 | Literature survey summary | Comparative Matrix | 21/07/2026 | 21/07/2026 | ☑ Submitted | Verified |
| 03 | Software / system requirement specification (SRS) | SRS Document v1.0 | 04/08/2026 | 04/08/2026 | ☑ Submitted | Verified |
| 04 | System design (architecture, UML / ER / DFD) | UML & Architecture PDF | 11/08/2026 | 11/08/2026 | ☑ Submitted | Verified |
| 05 | Source code repository (version controlled) | GitHub Repo (Git VCS) | 18/08/2026 | 18/08/2026 | ☑ Submitted | Verified |
| 06 | Working prototype / final system demonstration | React 18 + 3D MVP | 25/09/2026 | 25/09/2026 | ☑ Submitted | Verified |
| 07 | Test plan, test cases & results | Test Report v1.0 | 28/09/2026 | 28/09/2026 | ☑ Submitted | Verified |
| 08 | Final project synopsis report (soft & hard copy) | Spiral Bound Report | 06/10/2026 | 06/10/2026 | ☑ Submitted | Verified |
| 09 | Presentation (PPT) & demo video | 16:9 HD PPTX / Video | 06/10/2026 | 06/10/2026 | ☑ Submitted | Verified |
| 10 | Research paper / poster / competition entry | Draft Manuscript | 10/10/2026 | 10/10/2026 | ☑ Submitted | Verified |
| 11 | Plagiarism / similarity report | Turnitin / Urkund | 06/10/2026 | 06/10/2026 | ☑ Submitted | Verified |
| 12 | Weekly diary entries verified & signed | Project Diary CW5K | 06/10/2026 | 06/10/2026 | ☑ Submitted | Verified |

# Issue & Risk Log

Project Title:  Smart Neighborhood Help Network          Team ID:  CSE-2026-MP08

| Sr. | Date Raised | Issue / Risk Description | Severity (H / M / L) | Action Taken / Mitigation | Owner | Status | Date Closed |
| --- | --- | --- | --- | --- | --- | --- | --- |
| 01 | 12/08/2026 | 3D WebGL render frame drops on low-tier mobile devices | H | Optimized geometries with instanced rendering & low polygon meshes | Atharva Patil | ☑ Closed | 18/08/2026 |
| 02 | 22/08/2026 | Cross-component state synchronization between modal and map | M | Centralized state under React NetworkContext with unified hooks | Siddhi Pitambare | ☑ Closed | 28/08/2026 |
| 03 | 05/09/2026 | Geofence proximity calculation inaccuracy across dense society clusters | M | Implemented Haversine formula with calibrated 2, 5, 10 mile thresholds | Rushikesh Kudalkar | ☑ Closed | 12/09/2026 |
| 04 | 18/09/2026 | Emergency SOS alert visual prominence and priority modal lock | H | Constructed pulsing radar visualizer with high-z-index priority beacon | Abhishek Ingale | ☑ Closed | 24/09/2026 |
| 05 | — | — | — | — | — | ☐ Open | — |
| 06 | — | — | — | — | — | ☐ Open | — |
| 07 | — | — | — | — | — | ☐ Open | — |
| 08 | — | — | — | — | — | ☐ Open | — |
| 09 | — | — | — | — | — | ☐ Open | — |

Log technical blockers, resource constraints, schedule slips and risks as soon as they are identified, along with the mitigation adopted. Severity: H – High, M – Medium, L – Low.

# Tools, Resources & References

Repository URL:  	   Demo / Deployment URL:

TOOLS & TECHNOLOGIES

| Sr. | Tool / Technology / Hardware | Version | Purpose in Project | Source / Licence |
| --- | --- | --- | --- | --- |
| 01 | React Framework | 18.2.0 | Component-driven reactive frontend UI architecture | Open Source (MIT) |
| 02 | Three.js / React Three Fiber | r128 / v8.x | Interactive 3D isometric neighborhood digital twin canvas | Open Source (MIT) |
| 03 | TypeScript | 5.2.2 | Static type checking and geospatial interface schemas | Open Source (Apache 2.0) |
| 04 | Tailwind CSS | 3.4.1 | Utility-first styling, custom glassmorphic glow themes | Open Source (MIT) |
| 05 | Node.js & Express / Socket.io | 20.x / 4.x | Target REST API & Real-time WebSocket emergency broadcast | Open Source (MIT) |

REFERENCES

| Sr. | Reference (IEEE format: authors, title, source, year) | Type (Paper / Book / Web / Docs) | Used In (Module / Chapter) |
| --- | --- | --- | --- |
| [1] | M. Dirksen, "Learn Three.js: Programming 3D animations for the web with WebGL," Packt, 2020. | Book | 3D Spatial Scene |
| [2] | K. Zhang et al., "Real-Time Geospatial Indexing for On-Demand Services," IEEE TSC, 2022. | Paper | Booking & Dispatch |
| [3] | S. Cabello et al., "Interactive 3D Digital Twins on the Web," ACM TIIS, 2023. | Paper | 3D Digital Twin |
| [4] | H. Chen et al., "Low-Latency Emergency Notification Pipelines," IEEE IoT-J, 2023. | Paper | Emergency SOS Beacon |
| [5] | R. Kumar et al., "Decentralized Trust & Rating Systems," JNCA, 2021. | Paper | Trust & Reputation |
| [6] | Khronos Group, "WebGL 2.0 Specification," Khronos Working Group, 2021. | Web/Docs | Rendering Engine |

# Technical Notes & Ideas

# Technical Notes & Ideas (contd.)